**Project Planning Phase**

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 27 October 2022 |
| Team ID | Team-593053 |
| Project Name | Predicting Mental Health Illness Of Working Professionals Using Machine Learning |
| Maximum Marks | 8 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

Use the below template to create product backlog and sprint schedule

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional**  **Requirement (Epic)** | **User Story**  **Number** | **User Story / Task** | **Story Points** | **Priority** | **Team**  **Members** |
| Sprint-1 | How to find the application | USN-1 | The user can find the link for the site through various advertisements present in social media.2 | 2 | High | 2 |
| Sprint-1 | Registration | USN-1 | The user can register through Instagram as it has the most audience. | 1 | Low | 2 |
| Sprint-2 |  | USN-2 | As a user, I can register for the application through Twitter as Twitter has been a huge component in promoting mental health awareness. | 2 | High | 2 |
| Sprint-2 | Creating account | USN-2 | As a user, I can register for the application through Gmail or create a new account with username and password | 2 | Medium | 2 |
| Sprint-2 | Login | USN-2 | As a user, I can log into the application by entering email & password | 2 | Medium | 2 |
| Sprint-3 | Dashboard | USN-1 | The user can be directed to suicide hotline numbers for the area based on their location | 3 | High | 2 |

**Project Tracker, Velocity & Burndown Chart: (4 Marks)**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total Story**  **Points** | **Duration** | **Sprint Start Date** | **Sprint End Date**  **(Planned)** | **Story Points**  **Completed (as on Planned End Date)** |
| Sprint-1 | 3 | 5 Days | 18 Oct 2022 | 23 Oct 2022 | 3 |
| Sprint-2 | 6 | 4 Days | 23 Oct 2022 | 27 Oct 2022 | 6 |
| Sprint-3 | 3 | 10 Days | 27 Oct 2022 | 6 Nov 2022 | 2 |